மங்கை மலரகம்

Project Handbook (Tanglish)

AI learning + Garland shop website build  |  Durai  |  12 October 2026

Indha document-la ippo varaikkum indha chat-la naama enna ellam panninom, shop website epdi velai seiyudhu, daily epdi use panradhu, edhavadhu problem vandha enna panradhu, next enna panalaam nu ellam oru edathula irukku. Word-layum PDF-layum save pannikalaam.

# 1. Project oru paarvaila

| Vishayam | Details |
| --- | --- |
| Project | Mangai Malaragam: kaiyaal katti maalai kadai-ku Tamil website (customer site + owner page) |
| Yaarukku | Durai-oda amma-oda flower shop |
| Customer site | https://duraiartist-dev.github.io/mangai-malaragam/ |
| Owner page | https://duraiartist-dev.github.io/mangai-malaragam/owner.html (PIN-oda dhaan thirakkum; PIN yaarukum sollaadheenga) |
| GitHub repo | github.com/duraiartist-dev/mangai-malaragam (Public, free Pages-ku public venum) |
| Hosting | GitHub Pages (free) |
| Backend | Google Sheet + Google Apps Script + Google Drive (free) |
| Order alert | Email: pudhu order vandha udane; daily kaalai 6 mani-ku "indha naal orders" list |
| Customer-ku contact | WhatsApp order message amma-oda mobile-ku (9894975134). Idhu website-la public-a theriyum. |

# 2. Indha chat-la naama panninadhu

| Stage | Enna panninom | Result |
| --- | --- | --- |
| 1. AI learning guide | AI Agents, n8n, Make/Zapier/Flowise/Langflow, Claude (Cowork, Projects, Skills, Connectors, Plugins) pathi Tanglish handbook + 4 weeks roadmap | Claude Doc: "AI Agents, n8n & Claude Ecosystem" |
| 2. Free tools | n8n Cloud 14 naal trial mattum nu theriyum. Free-ku Make free plan, n8n self-host. n8n-a Week 2-la start panna plan | Week 1: Claude Projects, Week 2: Make/n8n |
| 3. Project idea | Idea illa-nu sonneenga. Unga real problem-a automate pannalam nu amma-oda shop-a capstone-a edukkalam nu mudivu | Shop website first, automation apram |
| 4. Website build | 12 garland photos crop panni, Tamil design (arch photo frames, garland thread), services section, WhatsApp order form, logo, deity "thunai" strip | Publish aagi preview link |
| 5. Logo | Spelling thappu (SEEMAN) irundhadhu. Correct logo-la checkerboard background remove panni circle-a vachom | Header + hero-la logo |
| 6. Backend | Code.gs (Sheet, email, photo upload), owner.html (orders, photo add, PIN), SETUP guide. Email alert choose pannom | 4 files ready |
| 7. Git setup (32-bit PC) | Latest Git-la 32-bit installer illa. MinGit 32-bit zip extract panni C:\mingit. Codium settings-la git.path set | Source Control velai seidhadhu |
| 8. GitHub publish | Commit + Publish Branch. Repo private irundhadhu. Free Pages-ku Public venum nu Public aakkinom | Pages live |
| 9. Google connect | Apps Script-la PIN set, authorizeAndTest Run (Execution completed), Web App deploy, URL-a index.html + owner.html-la paste | Customer + owner site backend-oda connect |
| 10. Profile README | GitHub profile README-la Mangai Malaragam project add pannom | README.md ready |

# 3. System epdi velai seiyudhu

## Customer pakkam

- Customer website open pannuvaanga, maalai photos paarpaanga.

- "இதை ஆர்டர் செய்" click panni form fill pannuvaanga (peyar, mobile, maalai vagai, count, date, pickup/delivery).

- Submit pannina rendu velai nadakkum: WhatsApp message amma number-ku ready-a open aagum, anda neram order Google Sheet-ku poyidum.

## Owner (amma) pakkam

- Order vandha email alert varum.

- Owner page open panni PIN podanum. Orders list-la "புதிது / இன்று தேவை / உறுதி / முடிந்தது" filters irukku.

- Order-a "உறுதி செய்" → "முடிந்தது" nu mark pannalam. "அழை" and WhatsApp buttons customer-a contact panna.

- "புதிய மாலை" tab-la photo + peyar kudutha, customer website gallery-la mela varum.

## Automation

- Daily kaalai 6 mani-ku, indha naal thevaiyaana orders-oda list email varum (orders irundha mattum).

## Technology

| Part | Tool | Cost |
| --- | --- | --- |
| Website | HTML + CSS + JavaScript (single file) | Free |
| Hosting | GitHub Pages | Free (public repo) |
| Orders database | Google Sheet (tabs: Orders, Garlands) | Free |
| Backend logic | Google Apps Script Web App | Free |
| Photo storage | Google Drive folder MangaiMalaragam-Photos | Free |
| Alerts | Gmail (MailApp) | Free, ~100 emails/naal |

# 4. Files

| File | Enna | Enga irukkanum |
| --- | --- | --- |
| index.html | Customer website (photos, logo, order form) | GitHub |
| owner.html | Amma-oda owner page | GitHub |
| Code.gs | Google Sheet backend (PIN irukku) | Apps Script mattum. GitHub-la podaadheenga |
| SETUP-Tanglish.md | Step-by-step setup guide | Unga computer |
| README.md | Unga GitHub profile README (Mangai project add aagirukku) | Profile repo duraiartist-dev |

# 5. Amma-ku daily use guide

- Owner page link-a phone-la Chrome-la open panni Add to Home screen pannikonga.

- Order email vandha, owner page poi PIN potu paarunga.

- Customer-ku call / WhatsApp pannitu உறுதி செய் click pannunga.

- Delivery mudinja udane முடிந்தது mark pannunga.

- Pudhu maalai photo: புதிய மாலை tab → photo → peyar → சேர்.

- Thappa add aana photo: என் படங்கள் tab → நீக்கு.

# 6. Safety checklist

| Vishayam | Enna pannanum |
| --- | --- |
| PIN | Code.gs-la mattum irukkanum. Chat-la, GitHub-la, screenshot-la kaattaadheenga. 10 thadavai thappa potta 10 nimisham lock aagum. |
| Code.gs | GitHub repo-la irukka koodaadhu. Repo public, so file-a paartha PIN theriyum. |
| Public repo | index.html and owner.html source yaarum paarkalam. Phone number already site-la public. |
| Owner page link | Customers-ku share pannaadheenga. PIN-a pathukaakkanum. |
| Customer data | Sheet-a yaarukum share pannaadheenga. Orders-la customer mobile numbers irukku. |
| PIN marandhutta | Code.gs-la PIN maathi Save, new version deploy pannunga. |

# 7. Problem vandha enna panradhu

| Problem | Fix |
| --- | --- |
| Source Control-la "Install Git" varudhu | Codium settings.json-la "git.path": "C:/mingit/cmd/git.exe" podanum. Save pannitu Codium-a reload. |
| 32-bit PC-la Git installer "can't run" | Latest Git for Windows-la 32-bit installer illa. MinGit 32-bit zip use pannunga. |
| Terminal-la cannot spawn less | Error illa. git --no-pager config --global --list use pannunga. |
| Free GitHub Pages work aagala | Repo Private-a irukku. Settings → Danger Zone → Change visibility → Public. |
| "duraiartist-dev has committed since you started editing" | Page refresh pannunga (illa Codium-la Sync/Pull), apram thirumba change pannunga. Copilot message-a accept pannaadheenga, unga message type pannunga. |
| Owner page: "API URL இன்னும் போடவில்லை" | owner.html-la const API = "…/exec"; paste panni Commit + Sync. |
| Code.gs-la SyntaxError | PIN: '123456', format sariya irukkanum (single quotes, kadaisila comma). |
| Code maathinen, aana maaralai | Apps Script: Deploy → Manage deployments → Edit → Version: New version → Deploy. |
| Order Sheet-la varala | index.html-la api URL sariya? Deployment access Anyone-a? |
| Email varala | Spam folder paarunga. authorizeAndTest thirumba Run pannunga. |
| Site update theriyala | 1-2 nimisham wait pannitu Ctrl+Shift+R hard refresh. |

# 8. Adutha steps

## Ippo seiyya vendiyadhu

- Full test: dummy order → Sheet row, email, owner page list, status change, photo add (phone-la).

- Amma-ku owner page-a kaattitu, PIN-a avangalukku mattum sollunga.

- Shop address, timings, real Instagram handle irundha add pannunga.

- Shop front flex banner-la website URL-oda QR code vachaa, customers direct-a order pannuvaanga.

- GitHub profile README-la README.md-a replace panni, profile-la Mangai project theriyudha paarunga.

## Aprom (AI automation learning-oda serthu)

| Idea | Tool | Enna aagum |
| --- | --- | --- |
| Telegram alert | Make free plan / n8n | Email-oda sethu pudhu order Telegram-layum varum |
| Weekly sales summary | Make / n8n + Google Sheet | Vaaram oru thadavai evlo orders, edhu adhigam nu summary |
| Customer reply draft | Claude Project | Enquiry-ku Tamil reply draft pannum |
| Festival offers post | Claude + Canva | Pongal / Diwali poster + caption ready |

## 4-week learning roadmap (recap)

| Week | Focus | Mini project |
| --- | --- | --- |
| Week 1 | Claude basics, Projects, prompts | Oru Project set up (Durai Arts / shop) |
| Week 2 | Make / n8n basics (trigger, node, workflow) | Form-la irundhu Sheet automation |
| Week 3 | AI Agent node, matha tools compare | Customer enquiry reply agent |
| Week 4 | Skills, Connectors, Plugins, Cowork | Personal assistant workflow |